## Slide 1
Columns Game in Python

## Slide 2: Design and Implementation Plan
Iteration # | High level Tasks/Goal | Deliverables
Iteration 0 | Analysis and Design. Come up with Classes/Objects and method signatures Visualize how these objects interact with each other | Classes/Objects and initial methods diagram Grid.py, Faller.py, Jewel.py, CliUi.py, run.py Method signatures for all Classes
Iteration 1 | Realize end to end classes and interaction among themselves with static/hard-coded methods returning values | Define classes for Grid, Faller and Jewel Define CliUi and methods Dummy implementation for key methods in the classes Make end to end work for one static test Test cases/programs
Iteration 2 | Show the initial setup for one Faller object defined. Implement print_grid() in CliUi.py | - Continue replacing hard-coded with actual - Accept input in CliUi - Come up with actual UI to display the state - Show the initial state of the board for following test_board = ["F 3 X Y Z"]
Iteration 3 | Implement the descent() method that actually make the Faller/components fall in the Grid. | Implement descent() method in Grid.py Show the progress for one test case of sequence test_board = ["F 3 X Y Z", "F 2 S S Z", "F 1 A B Z"] Test cases/programs
Iteration 4 | Implement move_faller() method and make them move work while Faller/components fall in the Grid. | - Implement move_faller() method in Grid.py - Show the progress for one test case of sequence and simulate move operation test_board = ["F 3 X Y Z", "F 2 S S Z", "F 1 A B Z"] - Test programs
Iteration 5 | Implement rest of the functionalities that includes Faller disapper afetr matching Horizontally, vertically and diagonally. | Faller matches when it freezes and disappears Control components like < and > works. Test cases/programs
Iteration 6 | Initial pygame based implementation | Implement and show UI using pygames pyGameUi.py
Iteration 7 | Final implementation of this game in CLI and in Pygame. | Everything else, all test/corner cases etc

## Slide 3
Faller
Grid (Board)
Jewel
run_cli
run_pygame
High Level Classes : Iteration 0
Jewel
Jewel
Jewel
Jewel
Jewel
initialize faller()
is_game_over()
descend()
check_match()
is_move_valid()
move_faller()
update_faller()
move_row()
move_column()
CliUi
print_state()
process_input()
run()
PyGameUi
print_state()
process_input()
run()

## Slide 4
Faller.py
Grid.py (Board)
Jewel
CliUi.py
print_state()
process_input()
run()
run_cli.py
PyGameUi.py
print_state()
process_input()
run()
run_pygame.py
High Level Classes : Iteration 1
Jewel
Jewel
Jewel
Jewel
Jewel
initialize faller()
is_game_over()
descend()
check_match()
is_move_valid()
move_faller()
update_faller()
move_row()
move_column()

## Slide 5
Faller.py
Grid.py (Board)
Jewel
CliUi.py
print_state()
process_input()
run()
run_cli.py
PyGameUi.py
print_state()
process_input()
run()
run_pygame.py
High Level Classes : Iteration 2
Jewel
Jewel
Jewel
Jewel
Jewel
initialize faller()
is_game_over()
descend()
check_match()
is_move_valid()
move_faller()
update_faller()
move_row()
move_column()

## Slide 6
Faller.py
Grid.py (Board)
Jewel
CliUi.py
print_state()
process_input()
run()
run_cli.py
PyGameUi.py
print_state()
process_input()
run()
run_pygame.py
High Level Classes : Iteration 3
Jewel
Jewel
Jewel
Jewel
Jewel
initialize faller()
is_game_over()
descend()
check_match()
is_move_valid()
move_faller()
update_faller()
move_row()
move_column()

## Slide 7
Faller.py
Grid.py (Board)
Jewel
CliUi.py
print_state()
process_input()
run()
run_cli.py
PyGameUi.py
print_state()
process_input()
run()
run_pygame.py
High Level Classes : Iteration 4
Jewel
Jewel
Jewel
Jewel
Jewel
initialize faller()
is_game_over()
descend()
check_match()
is_move_valid()
move_faller()
update_faller()
move_row()
move_column()

## Slide 8
Faller.py
Grid.py (Board)
Jewel
CliUi.py
print_state()
process_input()
run()
run_cli.py
PyGameUi.py
print_state()
process_input()
run()
run_pygame.py
High Level Classes : Iteration 5
Jewel
Jewel
Jewel
Jewel
Jewel
initialize faller()
is_game_over()
descend()
check_match()
is_move_valid()
move_faller()
update_faller()
move_row()
move_column()

## Slide 9
Faller.py
Grid.py (Board)
Jewel
CliUi.py
print_state()
process_input()
run()
run_cli.py
PyGameUi.py
print_state()
process_input()
run()
run_pygame.py
High Level Classes : Iteration 5
Jewel
Jewel
Jewel
Jewel
Jewel
initialize faller()
is_game_over()
descend()
check_match()
is_move_valid()
move_faller()
update_faller()
move_row()
move_column()

## Slide 10
Faller.py
Grid.py (Board)
Jewel
CliUi.py
print_state()
process_input()
run()
run_cli.py
PyGameUi.py
print_state()
process_input()
run()
run_pygame.py
High Level Classes : Iteration 6
Jewel
Jewel
Jewel
Jewel
Jewel
initialize faller()
is_game_over()
descend()
check_match()
is_move_valid()
move_faller()
update_faller()
move_row()
move_column()

## Slide 11
Faller.py
Grid.py (Board)
Jewel
CliUi.py
print_state()
process_input()
run()
run_cli.py
PyGameUi.py
print_state()
process_input()
run()
run_pygame.py
High Level Classes : Iteration 7
Jewel
Jewel
Jewel
Jewel
Jewel
initialize faller()
is_game_over()
descend()
check_match()
is_move_valid()
move_faller()
update_faller()
move_row()
move_column()